READY FOR REVIEW

# Grandview Website Estimate

Statement of Work and Estimate

| Prepared for | Grandview | Document date | 2026-10-29 |
| --- | --- | --- | --- |
| Project type | Custom website | Version | v1.0 |

# Project overview

Sample calculation fixture for a custom website engagement. This is test data and not proof of client approval.

# Objectives

Plan, design, develop, and coordinate a responsive website engagement.

# Scope and deliverables

UX and visual design: Wireframes and responsive visual design.

Development and testing: Responsive development, testing, and launch support.

Project management: Coordination, meetings, proofing, and approvals.

# Client responsibilities

Client will provide timely access, source content, brand assets, consolidated feedback, milestone approvals, and final proofing.

# Timeline

Relative timing will be confirmed after kickoff and receipt of required materials.

# Professional fees

| Phase / task | Discipline | Hours | Rate | Fee |
| --- | --- | --- | --- | --- |
| UX and visual design | Design | 35 | $175 | $6,125 |
| Development and testing | Development | 50 | $175 | $8,750 |
| Project management | Project management | 20 | $175 | $3,500 |
| Base project total |  | 105 |  | $18,375 |

## Payment schedule

| Installment | Percentage | Amount |
| --- | --- | --- |
| Project advance | 50% | $9,187.50 |
| Remaining project fee | 50% | $9,187.50 |

# Pricing and billing basis

Pricing basis: Estimated hourly.

Professional fees are estimates based on the hours and rates shown. Final charges will reflect actual work performed under the selected billing provisions; this estimate is not a fixed fee or an overall maximum.

No variance provision selected.

Additional revision rounds: subject to the confirmed change process and approved project terms.

# Payment terms

Sample only — 50% advance with remaining authorized project charges due on receipt of invoice.

# Assumptions

Final page count, content volume, integrations, and functionality will be confirmed through discovery, the project brief, sitemap, and wireframes.

# Dependencies

Timely delivery of required materials, access, consolidated feedback, and approvals.

# Exclusions

Unlisted integrations, data migration, ongoing SEO programs, third-party subscriptions, stock assets, and out-of-scope content services are excluded unless selected.

# Change process

Work beyond the confirmed scope will be addressed through a written supplemental estimate or change order describing the revised scope, fees, and schedule effect before the additional work proceeds.

# Acceptance

By signing below, the parties acknowledge the scope, fees, and selected commercial terms in this document.

| Grandview | MVP Marketing + Design, Inc. |
| --- | --- |
| Signature: __________________________ Date: _______________________________ | Authorized signature: __________________ Printed name: Ben Muenstermann Date: _________________________________ |